OpenEnv Build

Complete Project Briefing & Action Plan

Real-World AI Agent Environment · Hugging Face Deployment

| 5 Core files to build | 3 Graded tasks (easy → hard) | 1 HF Space deployment | ~40h Estimated total effort |
| --- | --- | --- | --- |

# 1. What is this project?

OpenEnv is an open standard for building AI agent training environments that simulate real-world tasks. You are implementing one such environment from scratch, deploying it publicly, and proving it works with a measurable baseline score.

## The core analogy

Think of OpenAI Gym — the classic reinforcement learning benchmark where agents learn to play Atari games or balance a pole. OpenEnv is the same concept, but for professional, real-world work:

| Classic RL (OpenAI Gym) - Environment = Atari game emulator - Agent clicks buttons, moves characters - Reward = game score - Task = finish the level | OpenEnv (what you're building) - Environment = simulated workplace - Agent reads emails, writes responses - Reward = triage accuracy score - Task = clear the inbox correctly |
| --- | --- |

## Why it matters

- AI safety researchers need standardized environments to measure agent behaviour

- Companies want to test LLM agents on realistic tasks before deploying them

- The OpenEnv spec gives everyone a common interface: any agent, any environment

- Your contribution becomes a public benchmark on Hugging Face — usable by the entire ML community

# 2. What you must build (full specification)

The project has five distinct deliverables. Each one is required for the submission to be valid.

## Deliverable 1 — The environment core

A Python class that implements the OpenEnv interface. Every method below is mandatory:

|  | step(action) Takes an Action model, returns (Observation, Reward, done: bool, info: dict). This is how the agent moves through the environment. |
| --- | --- |

|  | reset() Resets the environment to a fresh starting state. Returns the initial Observation. Called at the start of every episode. |
| --- | --- |

|  | state() Returns the full current internal state. Used for debugging, checkpointing, and evaluation. |
| --- | --- |

All three return types must be Pydantic models with typed fields. No bare dicts. No optional typing shortcuts.

## Deliverable 2 — The task domain

Pick ONE real-world professional task domain. The environment must simulate it with enough fidelity to make agent decisions meaningful. Approved domains:

- Email triage — classify, prioritise, and route emails with realistic metadata

- Code review — evaluate code quality, catch bugs, leave actionable feedback

- Data cleaning — detect and fix errors in realistic tabular datasets

- Customer support — resolve tickets using policy knowledge and conversation history

- Content moderation — make nuanced decisions under policy constraints

|  | Rule No games. No toy problems. No 'guess the number'. The task must be something a human professional actually does at work. |
| --- | --- |

## Deliverable 3 — Three graded tasks

You must define exactly 3 task instances within your chosen domain. Each needs:

- A concrete objective stated in plain language

- A deterministic programmatic grader (no LLM-as-judge for the grader itself)

- A score between 0.0 and 1.0 with partial credit at intermediate steps

| Task 1 Easy Single clear decision. Binary right/wrong with soft partial credit. Example: correctly categorise one unambiguous email. | Task 2 Medium Multi-step reasoning. Partial progress must score higher than no progress. Example: triage 5 emails with mixed priority signals. | Task 3 Hard Ambiguous situation requiring policy judgement. Edge cases matter. Example: handle a complaint that crosses multiple categories. |
| --- | --- | --- |

## Deliverable 4 — Baseline inference script

A standalone Python script (baseline.py) that:

- Imports the OpenAI Python client

- Reads OPENAI_API_KEY from environment variables

- Runs a model (GPT-4o recommended) through all 3 tasks

- Prints a reproducible score table to stdout

- Accepts a --model flag so anyone can swap in a different model

|  | Reproducibility rule The script must produce the same score ± 0.05 across 3 independent runs. Use temperature=0 and a fixed seed if the API supports it. |
| --- | --- |

## Deliverable 5 — Deployment artefacts

Four files that make the environment publicly runnable:

- openenv.yaml — metadata file following the spec schema (name, version, tasks, observation_space, action_space)

- Dockerfile — builds a clean container with all dependencies; docker run must start the environment

- requirements.txt — pinned dependency versions

- README.md — full documentation (see Section 4 for required contents)

# 3. Detailed action plan — step by step

| Phase | Deliverable | Difficulty | Est. Hours |
| --- | --- | --- | --- |
| Phase 1 | Choose domain + design data model | Low | 3–4h |
| Phase 2 | Implement core environment class | Medium | 6–8h |
| Phase 3 | Build 3 tasks + graders | High | 10–14h |
| Phase 4 | Reward function design | Medium | 4–5h |
| Phase 5 | Baseline inference script | Medium | 3–4h |
| Phase 6 | openenv.yaml + validation | Low | 1–2h |
| Phase 7 | Dockerfile + local test | Medium | 3–4h |
| Phase 8 | HF Space deployment | Medium | 3–4h |
| Phase 9 | README + documentation | Low | 2–3h |

## Phase 1 — Choose your domain and design data models

This is the most important decision. Everything else flows from it. Recommended: email triage (richest public datasets, clearest reward signal, most relatable to evaluators).

Step 1.1 — Pick the domain

- Decide on email triage, code review, or data cleaning

- Write down 5 concrete decisions an agent would have to make

- Make sure all 5 have objectively correct answers (no pure opinion)

Step 1.2 — Design your Pydantic models

- Define Observation: what the agent sees at each step

- Define Action: what the agent can do (label, text, structured choice)

- Define Reward: what score and what breakdown the grader returns

|  | Pro tip For email triage, Observation = {email_id, subject, body, sender, timestamp, thread_history}. Action = {label: Literal['urgent','normal','spam','archive'], summary: str, route_to: str}. Keep it tight. |
| --- | --- |

## Phase 2 — Implement the core environment class

Step 2.1 — Scaffold the class

- Create environment.py with class EmailTriageEnv (or your chosen domain)

- Implement __init__ with task selection, episode state, step counter

- Add reset() — loads a task, returns first observation

- Add state() — returns full internal dict (current task, step, history)

Step 2.2 — Implement step()

- Validate the Action model (Pydantic will do this for you)

- Apply the action to the environment state

- Call the grader for this step

- Return (observation, reward, done, info)

- Set done=True when the episode ends (all emails processed, or max_steps hit)

|  | Critical step() must never raise an exception from bad agent input. Catch validation errors, return a 0.0 reward, and continue the episode. Agents will send garbage — design for it. |
| --- | --- |

## Phase 3 — Build the three tasks and their graders

Task 1 — Easy

- Single email with one unambiguous priority label

- Grader: correct_label == action.label → 1.0; wrong label → 0.0

- Partial credit: correct routing even with wrong label → 0.3

Task 2 — Medium

- Queue of 5 emails with mixed signals (urgent buried in spam-looking subject)

- Grader: (correct_labels / total) * priority_weight_factor

- Partial credit: each individual email scored; mean of all scores

Task 3 — Hard

- A complaint email that has both billing and safety dimensions

- Correct action: escalate to safety, CC billing, flag as urgent

- Grader: weighted sum of sub-scores (escalated? 0.4, correct route? 0.3, urgency? 0.3)

- Penalty: -0.2 if agent marks it as spam

|  | Design rule Graders must be pure functions with no randomness and no LLM calls. Given the same (task, action) pair, the grader must always return the same score. |
| --- | --- |

## Phase 4 — Reward function design

The reward function is what makes your environment useful for RL training. A bad reward function (binary win/lose) teaches nothing. A good one gives signal at every step.

Reward structure to implement

- Base reward: grader score for this step (0.0–1.0)

- Step penalty: -0.01 per step taken (encourages efficiency)

- Trajectory bonus: +0.2 if all tasks completed with mean score > 0.8

- Destructive action penalty: -0.5 if agent deletes/archives without reading

- Loop detection: -0.3 if same action repeated 3+ times in a row

|  | Formula final_reward = base_score - (step_count * 0.01) + trajectory_bonus - penalties. Clip to [-1.0, 1.0] before returning. |
| --- | --- |

## Phase 5 — Baseline inference script

Script structure

- Load environment, pick task by --task flag (1, 2, or 3)

- Call reset(), get initial observation

- Format observation as a GPT prompt (include system instructions + JSON schema of Action)

- Call OpenAI API, parse response into Action model

- Call step(action), record reward

- Repeat until done=True

- Print: task name, total reward, step count, final score

Prompt engineering for the baseline

- System prompt: explain the task domain, available labels, and expected JSON format

- User prompt: paste the observation as structured text, not raw JSON

- Always request JSON mode if using GPT-4o: response_format={'type': 'json_object'}

- Catch JSONDecodeError and retry once before recording a 0.0 for that step

## Phase 6 — openenv.yaml

This file makes your environment discoverable and validatable. Structure:

| Field | What to put there |
| --- | --- |
| name | Your environment name, e.g. email-triage-env |
| version | 0.1.0 |
| tasks | List of task IDs: [task_easy, task_medium, task_hard] |
| observation_space | Schema of your Observation Pydantic model |
| action_space | Schema of your Action Pydantic model |
| entrypoint | Python import path, e.g. environment:EmailTriageEnv |
| tags | List: [openenv, real-world, nlp, email-triage] |

## Phase 7 — Dockerfile and local testing

Dockerfile requirements

- Base image: python:3.11-slim (small, stable, reproducible)

- WORKDIR /app

- COPY requirements.txt + pip install --no-cache-dir

- COPY all source files

- EXPOSE 7860 (HF Spaces default port)

- CMD: start a minimal HTTP server that accepts step/reset/state as POST endpoints

Test your container locally before deploying

- docker build -t my-openenv .

- docker run -p 7860:7860 my-openenv

- curl -X POST localhost:7860/reset

- openenv validate http://localhost:7860 (if openenv CLI is installed)

|  | Common pitfall HF Spaces runs as a non-root user. Make sure your app doesn't write to /root or any root-owned directory. Use /tmp for any runtime writes. |
| --- | --- |

## Phase 8 — Hugging Face Spaces deployment

- Create a new Space at huggingface.co/spaces → Docker SDK

- Set the Space to public visibility

- Add tags: openenv, ai-environment, your-domain

- Push your repository (git + git-lfs if needed)

- Set Space secrets: OPENAI_API_KEY (for the baseline script demo)

- Verify the Space build succeeds and /reset returns a valid JSON response

- Run openenv validate <your-space-url> and screenshot the output for the README

## Phase 9 — README documentation

The README is a first-class deliverable. It must contain all of the following:

- Environment description: what task domain, why it's realistic, who would use it

- Observation space table: field name, type, description for every field

- Action space table: field name, type, allowed values for every field

- Task descriptions: one paragraph per task explaining the objective and difficulty

- Reward function explanation: formula, components, penalty conditions

- Setup instructions: pip install, docker build, how to run the baseline

- Baseline scores table: model name, task 1 score, task 2 score, task 3 score, mean

- Known limitations: what the environment doesn't simulate, what an agent can't exploit

# 4. Common failure modes — what to avoid

|  | Failure 1 Binary reward only. If your grader only returns 0.0 or 1.0, it gives no training signal. RL agents can't learn from pure pass/fail. Always provide partial scores. |
| --- | --- |

|  | Failure 2 Leaking the answer into the observation. If the correct action is visible in the data the agent receives, your environment tests parsing, not reasoning. |
| --- | --- |

|  | Failure 3 Non-deterministic graders. If your grader uses timestamps, random seeds, or LLM calls, scores will vary between runs and the baseline won't be reproducible. |
| --- | --- |

|  | Failure 4 Missing error handling in step(). Agents will send malformed JSON. If step() raises an exception instead of returning a 0.0 reward, the training loop crashes. |
| --- | --- |

|  | Failure 5 Docker build fails on HF Spaces. Always test docker build locally before pushing. HF Spaces uses Linux/amd64 — if you develop on Apple Silicon (ARM), cross-compile with --platform linux/amd64. |
| --- | --- |

# 5. Complete file map

Every file you need to create, in build order:

| File | Purpose | Build order |
| --- | --- | --- |
| models.py | Pydantic models for Observation, Action, Reward | 1st |
| tasks.py | Task definitions and dataset (hard-coded or loaded) | 2nd |
| graders.py | Deterministic grader functions for each task | 3rd |
| environment.py | Core env class: step, reset, state | 4th |
| server.py | Minimal HTTP server wrapping the environment | 5th |
| baseline.py | Inference script using OpenAI API | 6th |
| openenv.yaml | Spec metadata file | 7th |
| Dockerfile | Container build instructions | 8th |
| requirements.txt | Pinned Python dependencies | 8th |
| README.md | Full documentation | 9th |

# 6. Quick decision guide

If you're stuck, use this to unblock yourself quickly:

|  | Stuck on: choosing a domain Pick email triage. It has the richest signal space (subject, body, sender, thread history), the most obvious reward structure (correct label = good), and is the most legible to evaluators. |
| --- | --- |

|  | Stuck on: designing the reward Start with: reward = fraction_of_correct_sub-decisions. If Task 2 has 5 emails and the agent gets 3 right, reward = 0.6. Add penalties later once the base is working. |
| --- | --- |

|  | Stuck on: Pydantic models Write the models first, before any logic. Think: what is the minimum information an agent needs to act? That's Observation. What is the minimum an agent must specify to take an action? That's Action. |
| --- | --- |

|  | Stuck on: Docker Start with the simplest possible server: Flask with three POST routes (/reset, /step, /state). Don't over-engineer. A working simple server is infinitely better than a broken sophisticated one. |
| --- | --- |

|  | Stuck on: baseline scores are too low This is expected. GPT-4o on a well-designed hard task should score 0.4–0.7. If it scores 1.0 on all tasks, your tasks are too easy. If it scores 0.0, debug your prompt formatting. |
| --- | --- |

Ready to build. Start with Phase 1.

The most important first action: write your Pydantic models before writing any environment logic.